VWO Login Dashboard - Test Strategy Document

Date: May 23, 2026 
Prepared By: Tarun Babbar
Product Area: VWO Authentication & Onboarding Platform

🛡️ Phase 1: Foundational Testing Pillars

The strategy is built upon six non-negotiable testing pillars: Functional, Security, Performance, Compatibility, Usability, and Compliance.

1. Functional Testing (The "Does It Work?" Pillar)

This validates every stated feature against expected behavior.

- User Flows: Mapping and testing the critical paths (e.g., First-time login, Password Reset $\rightarrow$ Successful Login, Profile Update, Logout).

- Authentication/Authorization:

  - Role-Based Access Control (RBAC) verification: Ensuring users can only access resources permitted by their defined roles.

  - Failure Scenarios: Testing invalid credentials, expired tokens, account lockouts, and MFA bypass attempts.

  - Session Management: Testing session timeouts (idle and absolute), token invalidation on logout, and simultaneous login handling.

- Data Validation: Boundary testing for all input fields (max characters, min length, format validation).

- Error Handling: Comprehensive testing of user-facing error messages (e.g., generic vs. specific errors; rollback integrity after a failed transaction).

2. Security Testing (The "Can It Be Broken?" Pillar)

This utilizes an Offensive Security mindset, prioritizing the prevention of breaches.

- OWASP Top 10: Mandatory testing against current vectors, including Injection Flaws (SQLi, XSS), Broken Authentication, and Insecure Design.

- Authentication Security: Brute Force/Dictionary Attacks testing, Rate Limiting enforcement, and secure hashing/storage of passwords and sensitive PII.

- Data Encryption: Verification of encryption in transit (TLS/SSL enforcement) and at rest (database field-level encryption for PII).

- API Security: Implementing and testing OAuth scopes, secure endpoint validation, and rate limiting on all backend APIs.

- Compliance Hardening: Specific tests related to data residency and GDPR 'Right to Be Forgotten' workflow execution.

3. Performance & Scalability Testing (The "Can It Handle the Crowd?" Pillar)

This determines the system's capacity under anticipated and extreme load.

- Load Testing: Simulating expected peak usage (e.g., 1,000 concurrent users logging in within a 5-minute window) to identify bottlenecks in the application layer.

- Stress Testing: Pushing the system beyond its anticipated limits (e.g., simulating a "flash crowd" event) to find the true breaking point and observe graceful degradation.

- Endurance/Soak Testing: Running sustained, moderate load for extended periods (e.g., 24-48 hours) to detect memory leaks, resource exhaustion, and connection pooling issues.

- Recovery Testing: Measuring the Mean Time To Recovery (MTTR) after an artificial service outage.

4. Compatibility Testing (The "Where Does It Run?" Pillar)

Ensuring a consistent experience across the modern computing landscape.

- Browser Matrix Testing: Covering the top 3 current versions of Chrome, Edge, Safari, and Firefox (focusing on UI rendering and JavaScript functionality).

- Device Matrix Testing: Testing on various screen resolutions and operating systems (iOS latest, iOS N-1, Android latest, Android N-1) to validate responsive design integrity.

- Network Throttling: Simulating poor network conditions (3G/Edge) to verify graceful degradation and appropriate user feedback, especially during data submission.

5. Usability & UX Testing (The "Is It Easy to Use?" Pillar)

Focusing on the human element of the interaction.

- User Journey Mapping: Conducting task-based scenario testing with actual target users (not the development team) to identify points of confusion or friction.

- Accessibility (WCAG): Auditing the interface for WCAG compliance (at least Level AA), critical for government, healthcare, or educational clients. This includes keyboard-only navigation and proper ARIA labeling.

- Internationalization (i18n) & Localization (l10n): Testing the platform's ability to handle right-to-left languages (Arabic, Hebrew) and validating date/currency formatting for target markets.

6. Compliance & Regulatory Testing (The "Are We Legal?" Pillar)

Mandatory testing required for market entry or data handling.

- Data Privacy: Specific workflows to test the consent mechanisms, verifiable data deletion requests (GDPR), and appropriate data minimization practices.

- Audit Logging: Verifying that every high-risk action (e.g., viewing sensitive reports, changing permissions) is immutable, time-stamped, and logged with the user ID that performed the action.

⚙️ Phase 2: Test Execution Strategy & Tiers

The testing effort will follow a structured V-Model approach, escalating validation rigor at each stage.

| Test Tier | Responsible Team | Focus Area | Exit Criteria (Go/No-Go) |
| --- | --- | --- | --- |
| Unit Testing | Developers | Individual functions, service methods, and small components. | 90%+ Code Coverage on core business logic. |
| Integration Testing | QA Team | Data flow between interconnected modules (e.g., Auth service $\rightarrow$ User Profile service). | All defined API contracts are validated; successful data exchange is confirmed. |
| System Testing (SIT) | QA Team | End-to-end feature validation across all pillars (Functional, Security, Performance). | Zero Priority 1 (Showstopper) or Priority 2 bugs open. All core user journeys pass. |
| User Acceptance Testing (UAT) | Stakeholders / Clients | Business process validation using real-world scenarios. | Formal sign-off document provided by the Product Owner/Business Sponsor. |

🎯 High-Risk Areas & Mitigation Focus

The following areas represent the highest risk due to potential security or operational impact and require dedicated, expert focus:

- Account Takeover (ATO) Prevention: Implement and rigorously test velocity checks and anomaly detection services around login and password changes.

- State Management: Any feature involving multi-step wizards or complex workflows must pass state validation checks to prevent partial/corrupted data submission.

- Payment/Transaction Integrity: If financial data is involved, testing must simulate both successful and failed payments, ensuring financial records are always reconciled correctly regardless of failure point.

- Asynchronous Jobs: Any task running in the background (e.g., report generation, bulk email sending) must have robust failure handling, automatic retries, and clear user notification when complete or failed.